

PROJECT PROPOSAL

By

**Mr.Kullawat Cotanon 552115007**

**Mr.Peeraphut Punsuwan 552115053**

Department of Software Engineering

College of Arts, Media and Technology

Chiang Mai University

Project Advisor

**Dr. Noppon Choosri**

**Document History**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Document Name** | **Version** | **Status** | **Date** | **Viewable** | **Reviewer** | **Responsible** |
| Documents | | | | | | |
| SIMPLY BUY  -Project Proposal -V.0.1.docx | - Abstract  - Add chapter 1 - Add chapter 2  - Business review  - Business tools and software review  - Technology review  - Development tool review - Add chapter 3 - Add chapter 4 - Add chapter 5 | Draft | May 9 ,2015 | KC,PP,NC | KC,PP | KC,PP |
| SIMPLY BUY  -Project Proposal -V.0.2.docx | - Abstract  - Add chapter 1  - Introduction and background - Add chapter 2  - Business review  - Business tools and software review  - Technology review  - Development tool review  - Add chapter 3  - ISO29110 - Add chapter 4  - Motivation  - Aim and Objective  - Deliverable and Limit  - Schedule and Milestone - Add chapter 5  - Reference | Draft | May 19 ,2015 | KC,PP,NC | KC,PP | KC,PP |

KC = Kullawat Cotanon  
PP = Peeraphut Punsuwan  
NC = Noppon Choosri

**Abstract**

Prison is still using coupon as paper which is high risk of lost and damage. It also takes a lot of process to withdrawal the coupon. And the coupon has expiration date. So the officer and prisoners is not satisfied in the services.

Thus, Dealing using fingerprint system has developed a new system to support dealing. The result is that fewer coupons are lost and the usage of paper is also being decreased.

The simply buy is a dealing program of using fingerprints system instead coupon system that have the same result but reduce some process that not necessary. Moreover, the system has managed product in stock. The programmer uses eclipse program to create and develop, SQLserver program to create database and Arduino to help connect the fingerprint scanner.

**Chapter One | Introduction and Background**

Nowadays, there are many ways in payment. The payment via ATM, credit card, including the Internet. These ways are also paying for the convenience a buyer. But in the prison the prisoner cannot use the cash money, no credit card and cannot pay via ATM. The system that the prison using is the coupon system is made up through account passbook that there are complex, multi-step processes, the prisoner have to withdrawal coupon to using in dealing. Moreover, the coupon which high risk of lost and damaged.

The simply buy will manage about financial and dealing in prison, the prisoners are required to fingerprint identification first. The system displays the information of prisoners such as balance, name and profile picture. Officer can check the history payment and withdrawal-deposits of the prisoners. Therefore, the dealing in the prison using the database to keep all history information. In addition, the officer can manage the stock by adding new products, edit and delete products. They can record sales adjust the amount of products in stock, makes note the amount of products sold, sales of products and remaining products in stock.

The Simply Buy has benefits and must to develop the database of dealing in prison for store the data and treatment history. There are little step to make dealing faster and convenient. Reduce operational costs such as paper coupons and toner or reduce waste time.

**Chapter Two | Literature Review**

**2.1 Business Review**

**Overview**

Simply BUY is a software application invented by a leading Arduino hardware. It designs to be able to get the fingerprint from user to the database for the convenience of buying. The program can save information, balance and print into the database. The user uses the print to confirm the account for the purchase. The system is suitable exclusive stores in the organization. There are programs for manage the stock and depositing-withdrawal.

**Target**

The main goal of this software is management dealing of the prisoner. Help to convenient and faster dealing. Manage the depositing of the prisoner by simplify the process.Also manage the stock and account sales.

**Benefit**

1. Easy dealing

Buying without coupon in the system that use in the present, User uses the fingerprint to retrieve the account to buying the products.

2. Simplify the depositing process

The money earned from the depositing will be added to the system by check amount from actual data.

3. Management dealing

Can manage the stock and check the account sales.

**2.2 Business Tools/Software Review**

**2.2.1 Dealing in the prison using the coupons system.**



**Figure 2.2.1: Dealing using coupons review**

Firmly of prisoners deposit by paying cash to officer, the officer record to the prisoner’s book and then Issue three receipts for the relatives, prisoners, and prison apiece for one. When the prison wants to use the coupon them must withdrawals the coupon. The withdrawal is not more than 200 baht per day as coupons. The coupons available day to day if unused it will be expires.In the dealing prisoner use the coupon for pay to officer (the coupon that has 5, 10, 20 and 100 bath). The officer will record about list of product that sells.

Pro

- There is evidence supporting the approval.

- Do not waste electricity bill.

Cons  
 - Coupon which high risk of lost and damaged.

- A lot of process when prisoner want to withdrawals the coupon.

- Resource consumption the paper coupons and toner.

- Resource consumption the book account of prisoner.

- Maybe some mistake that form human.

- Cannot change the amount paid fairly.

- Resource consumption human when record or manage in the store.

**2.3 Technology Review**

**2.3.1 Fingerprint Scanner**

 **Figure 2.3.1: Fingerprint Scanner**

**Technology Detail**

Fingerprint system is a system that requires the fingerprint of the authorized person or a people who has recorded fingerprint in the fingerprint scanner. If a person does not have record the fingerprint, they will not be able to use the system requires fingerprint.

**Alternative Technology**

- WristBand RFID

**The selection of this technology** - So fast and convenient

- Reduce operational

- Reduce waste time.

**2.3.2 Java**



**Figure 2.3.2: Java logo**

**Technology Detail**

Java is the object oriented programming language that has been designed for develop programs for multiple platforms

**Alternative Technology** - Python

**The selection of this technology**

- Object-oriented language allows contacting with SQL

- Excellent performance.

- Excellent specification

- Great memory

- Clear error messages

- Powerful for development tools such as Eclipse

**2.3.3 PHP**



**Figure 2.3.3: PHP logo**

**Technology Detail**

PHP is the Programming Language in the server-side scripting. It used for a preparation of the site and displayed them in the form of HTML.

**Alternative Technology**

- None

**The selection of this technology**

- Compatible with the MySQL

- There are many libraries

- Easy to learn

- Open source

**2.3.4 CSS**



**Figure 2.3.4: CSS logo**

**Technology Detail**

CSS stands for Cascading Style Sheets. It is defined the format of HTML, including font, color, background, and others displayed on the Website.

**Alternative Technology**

- None

**The selection of this technology**

Using CSS to format the output. Reduces the use of HTML in document finishing of the Web page, making code within HTML documents, leaving only the text. So, Simplification and editing documents fast and easy.

**2.3.5 HTML5**



**Figure 2.3.5: HTML5 logo**

**Technology Detail**

HTML5 is a markup language to create a web page and contents that can displayed in a web browser.

**Alternative Technology**

- None

**The selection of this technology**

This project created as the web application. HTML5 makes creating accessible sites easier. It is clean code and simple.

**2.3.6 Google Calendar API**

**Technology Detail**

The Calendar API lets display, create and modify calendar events.

**Alternative Technology**

- None

**The selection of this technology**

Use Google Calendar API to help to send the message to add items Google calendar.

**2.4 Development Tool Review**

**2.4.1 Eclipse**



**Figure 2.4.1: Eclipse Logo**

**Development Tool Description**

Eclipse is a program that used for developing Java, Computer language. Eclipse program is the program which used to develop Application Server effectively since Eclipse is Open source software to develop for using by developer. It made develop and progress continuously.

**Alternative Tools** - NetBean

- IntelliJ IDEA

**The selection of this tool**

- Provides reconciled set of possibilities for most of the platforms

- Eclipse support for many plug-in and there are many tools for develop project.

- Many flexible frameworks for building various types of applications

- It is really Enlarge and configurable

- Development of the industrial

**2.4.2** **MySQL**

  
**Figure 2.4.2: MySQL Logo**

**Development Tool Description**

MySQL is Relational Database Management System (RDBMS) that the database can store, search and retrieve the information. It supports development tools such as Eclipse.

**Alternative Tools**

- SQLite

**The selection of this tool**

- Easy to work with development tool

- Fast working and flexible

- Open source

**2.4.3** **ARDUINO IDE**



**Figure 2.4.3: Arduino Logo**

**Development Tool Description**

Arduino IDE(integrated development environment) is the tool used for programming Arduino.

**Alternative Tools**

- None

**The selection of this tool**

- Easier to write a command of Arduino

- Code templates help to develop standard app features.

- Large-scale layout editor with support for drag and drop theme editing.

**2.4.4 Adobe Dreamweaver**



**Figure 2.4.4: Dreamweaver Logo**

**Development Tool Description**

Adobe Dreamweaver is a web development tool that makes so much easier for the creation of webpages.

**Alternative Tools**

- Notepad++

**The selection of this tool**

- There are complete functions that necessary to create website

- Coding and design at the same time

**2.4.5 Google Calendar**

**Development Tool Description**

Google Calendar is Google's online calendar service that enables data collection events. Included in the same, whether it is scheduling appointments and scheduled events. To send invitations you can share calendars with colleagues and find different events.

**Alternative Tools**

- None

**The selection of this tool**

- It is online services and free

- Easy and Convenient

**Chapter Three | Quality Standard**

**3.1** **ISO29110 for Very Small Entity (VSE)**

ISO/IEC 29110 Systems and Software Life Cycle Profiles and Guidelines for Very Small Entity (VSE). A Very Small Entity (VSE) is an enterprise, organization, department or project having up to 25 people. The target of VSE involved in the development or maintenance of software has been published by ISO. The guide provides project management and software implementation processes.

**3.1.1 Project Management process**

The purpose of the Project Management process is to establish and carry out in a systematic way the tasks of the software implementation project, which allows complying with the project’s objectives in the expected quality, time and cost.

**Selected process**

3.1.1. Progress of the project is monitored against the project plan and recorded in the progress status record.

3.1.2. The change requests are addressed through their reception and analysis. Changes to software requirements are evaluated for cost, schedule and technical impact.

3.1.3. Review meetings with the developer and the customer are held. Agreements are registered and tracked.

3.1.4. Risks are identified as they develop and during the conduct of the project.

3.1.5. A software version control strategy is developed. Items of software configuration are identified, defined and baseline. Modifications and releases of the items are controlled and made available to the customer and developer.

3.1.6. Software Quality Assurance is performed to provide assurance that work products and processes comply with the project plan and requirements specification

**3.1.2 Software Implementation process**

The purpose of the Software Implementation process is the systematic performance of the analysis, design, construction, integration and tests activities for new or modified software products according to the specified requirements.

**Selected process**

3.2.1 Software Implementation Initiation Process.

3.2.2 Software Requirements Analysis Process.

3.2.3 Software Architectural Design Process.

3.2.4 Software Construction Process.

3.2.5 Software Integration and Test Process.

3.2.6 Software Delivery Process.

**Chapter Four | Project Plan**

**4.1 Motivation**

The system is a system that help store in organization manage about dealing. Customer must input information to the system. The system will get detail as name, picture, address and fingerprint. About highlights of this system is customer just touch a finger to finger scan for buy. System will use the money in credit for dealing. SIMPLY BUY can manage about stock of product in the store in design for the organization that people who do not carry cash in that place.

**4.2 Aims and Objectives**

· **Aims**

The aims of the project are help to control the dealing system in a prison and solve the problem about lost coupon and more process by using fingerprint scanner. Also help to manage the store.

· **Objectives**

- Reduce old process system and lost coupon by using fingerprint scanner.

- Provide a graphic user interface that easy to use.

- Solve products in the store show how many product in the store.

- Reduce the paperwork.

**4.3 Deliverables and Limits**

**4.3.1 Deliverables**

**1) Progress I**

1. Registration system.

2. Login system.

3. Logout system.

4. Add new product system.

5. Delete product system.

**2) Progress II**

6. Add prisoner account using fingerprint scanner.

7. Add product to product list.

8. Calculate total price of product list.

9. Depositing system.

10. Withdrawal system.

11. Notification message using Google calendar

**3) Progress III**

12. View history.

13. Search history.

14. Search product in store.

15. Select to see the history a diary or monthly.

**4) The document and other material**

· Proposal

· Project plan

· Quality plan

· Software requirement specification

· Traceability record

· Software design document

· Testing document

- Test plan

- Unit test report

- System Test report

· 1 DVD stores client source code, relate file, all documents and poster files in PDF format.

· 1 project poster.

**4.3.2 Limits**

· Limits of size of information depend on database server.

· The accuracy of the fingerprint scan depends on device.

## 

**4.4 Schedule & Milestones**

**Feature list:**

Feature#1: Consist of store management system.

Feature#2: Consist of product information in database.

Feature#3: Consist of financial store management.

Feature#4: Consist of administrator system.

Feature#5: Consist of registration administrator system.

Feature#6: Consist of prisoner information in database.

Feature#7: Consist of financial prisoner management.

Feature#8: Consist of deposits between prisoner accounts.

Feature#6: Consist of connect device to system.

Feature#10: Consist of withdrawal between prisoner accounts.

**Schedule plan:**

Proposal phase: Create proposal document.

Progress I: Create Development plan, Quality plan, Software requirement specification, Software design document and some part of Test document. Start creates feature# 1, 2, 3,4,5 of system (related with store management system and administrator system.).

Progress II: Create feature# 4, 5, 6, 7, 8,9,10 of the system, software system will connect with device and testing. And integrate all features.


Overall of the system should be complete or nearly.

Final progress (before show pro): Integrate and review all document. Make sure all system and document are complete.


**Figure 4.4.1 Proposal Milestone.**



**Figure 4.4.2 Progress1 Milestone.**

****

**Figure 4.4.3 Progress2 Milestone.**

****

**4.5 future works**.

-The future may be SMS notification to relatives of the prisoner when the money is exhausted prisoners.

- The future may be having a web page for the relatives can require deposit to the prisoner.

-The future may be approve whit the another organization that inconvenient to use cash money such as Military agencies, Science lab Agencies, boarding school.

- The future may be connect whit another prison all in the country.

**4.6 software process**

-The spiral model is a risk-driven process model generator for software projects. Based on the unique risk patterns of a given project, the spiral model guides a team to adopt elements of one or more process models, such as incremental, waterfall, or evolutionary prototyping.

**Chapter Five | References**

[1]Arduino. Retrieved May 9, 2015.

<http://www.arduino.in.th/>

[2]reference fingerprint. Retrieved May 9, 2015.  
<http://www.bioelectronix.com/what_is_biometrics.html>

[3]How to connect Arduino. Retrieved May 9, 2015.

<http://www.instructables.com/id/Arduino-Fingerprint-Lock/?ALLSTEPS>

[4]How to get fingerprint form device. Retrieved May 9, 2015.

<https://www.sparkfun.com/products/11792>

[5]How to connect device to computer. Retrieved May 9, 2015.

<https://www.youtube.com/watch?v=1diFaa5OsFg>

[6] Officer in prison Fang.

[7] How to use Eclipse, Retrieved May 17, 2015

https://eclipse.org/